## Slide 1: Recruitment system

## Slide 2: Goal of the recruitment system
Make it faster for recruitment teams to find the best candidate

## Slide 3: Project timeline
Week 1-2:
Finalize requirements with the recruitment team. Need to understand the different criteria for candidate selection.
Week 2-3:
Design the architecture of the recruitment system, including user interface, database schema, and integration points for the resume screener
Week 4-5:
Set up the JD server, and create the JD database by importing initial JDs ***
We are here now

## Slide 4: Project timeline
Week 6-7:
Continue development of recruitment system, focusing on features related to updating JDs and preparing for the integration of the AI resume screener
Week 8-10:
Set up the CV server, and create the CV database by importing initial CVs ***.
Week 11-12:
Integrate the CVs with the recruitment system – scanning CVs and matching them against the JDs

## Slide 5: Project timeline
Week 13-14:
User Acceptance Testing, gather more feedback on the functionality and make the necessary changes
Week 15-16:
Improve the frontend
Week 17-18:
Deploy

## Slide 6: Week 1-2
Gather user requirements

## Slide 7: Requirements of the recruitment team
Some example requirements of the system that they may want (don’t show them this)
User can see the top __ shortlisted candidates for each role
  For each candidate, the percentage of the candidate matched to the role
Allow for filtering options based on resume search, such as years of experience, location, mandatory skills
Do the recruitment team want the recruitment system to be on a new website or at the HR website that P Jo created?
Some example questions we can ask
What is the current workflow for recruiting?
Which part of the workflow do you find it most troublesome?
Where do you store the CVs, how do you search for the CVs?
How do you write the JD?
What is the criteria you use to tell whether a candidate is suitable for the role or not?
What are some additional features you think may be good to improve the recruitment process? (ask this question last)

## Slide 8: Current Recruitment Workflow (to find out during the workshop)
Hiring Manager
Recruitment Team
Recruitment System

## Slide 9: What to do after we get the user requirements
Group together their pain points, needs and goals
  Understand what users need from the system
Create user persona of someone in the recruitment team
  Example user who will be using the product
Create user stories
Think and create a solution to their problem to address each user story
Schedule another meeting to verify the solution with recruitment teams
Start developing!

## Slide 10: CV database (to change after the workshop)
Name | Role applied to | CV text | Contact Information
Pot | HR Intern | Onboarding, Operations | +66 02134567
Pim | HR Intern | Sleeping | +66 02134568
Pom | HR Expert | Onboarding, Operations, C&B, Leadership | +66 02134569
Stores the CVs of employees who submitted their JD to Indorama previously

## Slide 11: JD database (to change after the workshop)
Role name | Job description | Relevant skills
HR Intern | Conduct onboarding… | Onboarding, Operations
HR Expert | Conduct onboarding… Calculate C&B | Onboarding, Operations, C&B, Leadership
Stores the JD of all roles in Indorama

## Slide 12: Technical concerns
Data consistency
  Ensuring that the JDs and CVs are consistently formatted and stored for accurate matching. Some CVs may not be readable by the system, and we will have to find a way to store them into the database too
Database design
  Design of the JD and CV database should support efficient querying and updating. This includes indexing and normalization to optimize performance
Accuracy
  Ensuring that the resume screener and job description matching algorithms are accurate and fair. This may involve continuous testing and refinement of the algorithms
Notes: RDS
Gath

## Slide 13: Things we need from digital team for database approval
Enterprise relational diagram (ERD)
Expected file format
Architecture
Use cases
How to scale up

## Slide 14: Proposed Recruitment Workflow

## Slide 15: Proposed recruitment workflow
Hiring Manager
Recruitment Team
Recruitment System
Type “HR Intern” into the Recruitment System and click “Get JD”
Check the CV database and send the shortlisted candidates to the Recruitment Team
Give Recruitment Team the role of the new employee (eg “HR Intern”), and requirements for the role
Click “Get candidates”
View the shortlisted candidates
Check the JD database for the role “HR Intern”
Check the JD with the requirements given by the Hiring Manager, and update the JD accordingly.
Send the JD and relevant skills to the Recruitment Team

## Slide 16: Upskill Workflow

## Slide 17
Employee
Upskilling System
HRHO Digitization Infrastructure: Suggestions for Upskilling (internal transfer)
State the role that he/she wants to join, and current competencies. Optional to include CV
Check the JD database for the JD and the skills relevant to the role
Compare the JD and the employee’s information, and recommend some steps that the employee can take to upskill
Employee receives suggestions and upskills accordingly
Employee follows internal transfer process

## Slide 18: What employee will see
Missing skills
Steps that the employee will need to take to acquire the missing skills

## Slide 19: JD database
Role name | Job description | Relevant skills
HR Intern | Conduct onboarding… | Onboarding, Operations
HR Expert | Conduct onboarding… Calculate C&B | Onboarding, Operations, C&B, Leadership
Stores the JD of all roles in Indorama
NoSQL database like MongoDB

## Slide 20
Employee
Upskilling System
HRHO Digitization Infrastructure: Suggestions for Upskilling (upskilling)
State the desired skill, and current competencies. Optional to include CV
Recommend some steps that the employee can take to upskill
Employee receives suggestions and upskills accordingly
Employee receives suggestions and upskills accordingly

## Slide 21: Generative AI in upskilling system
Must be pre-prompted with the company values, vision, mission
Recommendations given must be aligned with the company values and mission and vision